# SVH SpeakUp — React + Dataverse Project Blueprint

## Goal

Build a FaceUp-style whistleblowing platform using React, a secure backend, and Microsoft Dataverse.

The product should support:

- Anonymous report submission

- Secure case management

- Anonymous follow-up messaging

- Attachments/evidence

- Role-based investigation workflows

- Auditability and reporting

## What to build

Create two apps and one backend.

### 1) Reporter Portal

Public-facing React app for employees or external reporters.

Core pages:

- Home / landing page

- Start a report

- Report form

- Submission confirmation

- Check existing case

- Anonymous message thread

- File upload

- Privacy / confidentiality notice

### 2) Investigator Portal

Authenticated React app for HR, compliance, or case managers.

Core pages:

- Dashboard

- Case inbox

- Case detail view

- Message thread

- Attachments panel

- Activity / audit timeline

- Assignment & status controls

- Search / filters

- Analytics page

- Settings / categories / SLA rules

### 3) Backend API

Node.js/TypeScript or Azure Functions.

Responsibilities:

- Accept anonymous submissions

- Validate and sanitize input

- Generate case reference and anonymous access secret

- Write records to Dataverse

- Handle attachments

- Expose anonymous follow-up endpoints

- Enforce permissions for investigator actions

- Send notifications

- Create audit records

## Why this architecture

Use React + Dataverse + backend API, not React -> Dataverse directly for anonymous reporting.

Reason:

- Dataverse Web API access requires authenticated OAuth flows

- Internal authenticated apps can talk to Dataverse directly

- Anonymous reporting should go through a backend or controlled intermediary

## Recommended tech stack

### Frontend

- React

- TypeScript

- Vite

- React Router

- React Hook Form

- Zod

- TanStack Query

- shadcn/ui or MUI

### Backend

- Node.js + Express, or Azure Functions

- TypeScript

- Microsoft identity for admin auth

- Dataverse Web API integration

- Azure Blob Storage for large evidence files (optional)

### Platform

- Microsoft Dataverse

- Microsoft Entra ID for investigator authentication

- Power Automate for notifications and escalations

- Power BI for analytics

## Product modules

### A. Anonymous Reporting

Features:

- Category selection

- Incident description

- Date/time and location

- Optional named parties

- Optional evidence upload

- Confidentiality notice

- Consent / acknowledgement

- Submission confirmation with case reference

### B. Anonymous Follow-up

Features:

- Reporter enters Case ID + secret/passphrase

- Reporter can view investigator questions

- Reporter can send replies without identity disclosure

- Case thread is timestamped

### C. Case Management

Features:

- Assign case owner

- Set severity

- Set status: New, Triage, Investigating, Waiting for Reporter, Resolved, Closed

- Internal notes

- Tags / categories

- SLA tracking

- Escalation rules

### D. Evidence Handling

Features:

- Upload evidence files

- Virus scan hook if needed

- File type and size restrictions

- Immutable metadata records

- Access limited by role

### E. Audit & Reporting

Features:

- Every significant action creates audit entry

- Dashboard by category, status, age, severity

- Export-ready case history

## Dataverse data model

### Table 1: Cases

Columns:

- CaseId (text, unique human-readable reference)

- Title (text)

- Category (choice)

- Description (multiline text)

- IncidentDateText (text)

- LocationText (text)

- Severity (choice)

- Status (choice)

- Channel (choice)

- SubmittedAt (date/time)

- LastUpdatedAt (date/time)

- AnonymousAccessKeyHash (text)

- AssignedToUserId (lookup or text)

- ReporterLanguage (text)

- IsUrgentRisk (yes/no)

- ClosureSummary (multiline text)

### Table 2: CaseMessages

Columns:

- Case (lookup to Cases)

- MessageId (text)

- SenderType (choice: Reporter, Investigator, System)

- MessageBody (multiline text)

- IsInternal (yes/no)

- CreatedAt (date/time)

- CreatedByDisplay (text)

### Table 3: CaseAttachments

Columns:

- Case (lookup)

- Message (optional lookup)

- FileName (text)

- FileType (text)

- FileSizeBytes (number)

- StorageMode (choice: DataverseFile, Blob)

- FileColumn or BlobUrl (file/text)

- UploadedAt (date/time)

- UploadedByType (choice)

### Table 4: CaseAudit

Columns:

- Case (lookup)

- ActionType (choice)

- ActionByType (choice)

- ActionByDisplay (text)

- ActionAt (date/time)

- DetailsJson (multiline text)

### Table 5: Categories

Columns:

- Name

- Description

- IsActive

- DefaultSeverity

- RouteToTeam

### Table 6: SLARules

Columns:

- Category

- Severity

- FirstResponseHours

- ResolutionTargetHours

- EscalateTo

## Identity and access model

### Reporter side

- No sign-in required if anonymity is required

- Reporter receives:

  - Case ID

  - Secret/passphrase or one-time recovery token

- Store only a hash of the reporter secret, never the raw secret

### Investigator side

- Microsoft Entra ID sign-in

- Roles:

  - Compliance Admin

  - Investigator

  - HR Reviewer

  - Read-only Auditor

### Permissions

- Reporters can only access their case using Case ID + secret

- Investigators only see cases their role allows

- Internal notes must never be visible to reporters

## Backend API design

### Public endpoints

- POST /api/reports

  - Create new report

- POST /api/reports/{caseId}/session

  - Validate case secret and issue short-lived reporter session

- GET /api/reports/{caseId}/thread

  - Get reporter-visible thread

- POST /api/reports/{caseId}/messages

  - Add reporter message

- POST /api/reports/{caseId}/attachments

  - Add reporter attachment

### Investigator endpoints

- GET /api/admin/cases

- GET /api/admin/cases/{caseId}

- PATCH /api/admin/cases/{caseId}

- POST /api/admin/cases/{caseId}/assign

- POST /api/admin/cases/{caseId}/messages

- POST /api/admin/cases/{caseId}/attachments

- GET /api/admin/dashboard

## Core workflows

### Workflow 1: Create report

- Reporter opens portal

- Reads confidentiality notice

- Completes report form

- Backend validates request

- Backend generates Case ID and secret

- Backend writes case to Dataverse

- Backend creates first message and audit event

- Backend returns Case ID and secret to reporter

- Notification sent to compliance team

### Workflow 2: Reporter follow-up

- Reporter enters Case ID + secret

- Backend verifies hash

- Temporary reporter session created

- Reporter sees thread

- Reporter can answer investigator questions

- Audit event recorded

### Workflow 3: Investigator handling

- Investigator signs in

- Opens queue/dashboard

- Views case details

- Updates status / severity / assignment

- Sends question to reporter if needed

- Adds internal notes

- Closes case with summary

- Audit trail updated throughout

## Suggested UI structure

### Reporter portal pages

- /

- /report/new

- /report/confirmation

- /report/access

- /report/:caseId/thread

- /privacy

### Investigator portal pages

- /admin/login

- /admin/dashboard

- /admin/cases

- /admin/cases/:caseId

- /admin/analytics

- /admin/settings

## Frontend component plan

### Reporter components

- ConfidentialityBanner

- CategorySelector

- ReportForm

- AttachmentUploader

- SubmissionReceipt

- CaseAccessForm

- ReporterMessageThread

### Admin components

- DashboardCards

- CaseTable

- CaseFilterBar

- CaseHeader

- CaseTimeline

- InternalNotesPanel

- ReporterThreadPanel

- AssignmentPanel

- StatusBadge

- SLAIndicator

## Security requirements

- Never promise complete anonymity

- Do not collect unnecessary identifiers

- Sanitize all text inputs

- Rate-limit public endpoints

- Add bot/spam protection if public internet-facing

- Hash reporter secret with strong algorithm

- Encrypt sensitive configuration and secrets

- Separate public and admin apps

- Enable Dataverse auditing where appropriate

- Restrict admin access with roles

## Attachment strategy

Preferred:

- Start with Dataverse file columns for simple MVP

- Move to Azure Blob Storage if file volumes or size limits grow

Store metadata in Dataverse even if files are in Blob Storage.

## Notification strategy

Use Power Automate or backend jobs to:

- Alert compliance team on new case

- Alert investigator on reporter reply

- Alert on SLA breach

- Send daily digest if needed

## Reporting and analytics

Minimum dashboard metrics:

- Open cases by status

- Cases by category

- Average response time

- Average closure time

- Cases by severity

- Aging buckets

- Volume trend by month

## MVP scope

Build first: 1. Reporter portal 2. Case creation API 3. Dataverse tables 4. Investigator login 5. Case list + detail page 6. Status update + assignment 7. Anonymous follow-up messaging 8. Basic attachments 9. Notifications 10. Audit timeline

## Delivery phases

### Phase 1: Foundation

- Create Dataverse schema

- Set up backend project

- Create React apps

- Configure Entra auth for admin app

### Phase 2: Submission flow

- Build report form

- Create case submission endpoint

- Generate Case ID + secret

- Save first record in Dataverse

### Phase 3: Investigator workflow

- Dashboard

- Case queue

- Case detail

- Status / assignment

- Internal notes

### Phase 4: Anonymous messaging

- Reporter access flow

- Reporter thread

- Investigator-reporter communication

### Phase 5: Hardening

- Auditing

- Notifications

- File scanning

- Rate limiting

- Logging and monitoring

## Recommended repo structure

svh-speakup/
  apps/
    reporter-portal/
    investigator-portal/
    api/
  packages/
    ui/
    types/
    config/
    utils/
  docs/
    architecture.md
    dataverse-schema.md
    api-contract.md

## API contract starter

### Create report request

{
  "category": "harassment",
  "title": "Concern about repeated conduct",
  "description": "Detailed description...",
  "incidentDateText": "Last week",
  "locationText": "Addis office",
  "peopleInvolved": "Optional",
  "evidenceNotes": "Optional"
}

### Create report response

{
  "caseId": "SVH-2026-000123",
  "secret": "RIVER-GLASS-4821",
  "submittedAt": "2026-04-23T09:00:00Z"
}

## Build decisions to make early

- Internal-only or public internet-facing?

- Dataverse file columns or Blob Storage?

- Azure Functions or Express API?

- Basic secret/passphrase or magic-link style reporter access?

- Power Automate notifications or backend-native notifications?

## Best first implementation choice

For a fast but serious first version:

- Public reporter React app

- Admin React app with Entra auth

- Azure Functions backend

- Dataverse tables for cases, messages, audit

- Dataverse file columns for MVP

- Power Automate for notifications

## Success criteria

The MVP is successful when:

- A reporter can submit anonymously

- A unique Case ID and secret are generated

- Investigators can review and manage cases securely

- Reporters and investigators can exchange messages without identity leakage

- Every key action is auditable

- The system is clean enough to expand later